LAKESIDE UNION SCHOOL DISTRICT

CITIZENS’ BOND OVERSIGHT COMMITTEE

MEETING MINUTES

Lakeside School Library								           November 17, 2009

14535 Old River Road									                6:30 P.M.

Bakersfield, CA  93311

BOARD MEMBERS PRESENT:	Margie Aguirre, Andrea Dewar, Isabelle Echeverria, John Patterson, 					Julie Shaw, Tom Shrader, Dana Tjaarda

OTHER PRESENT:			Nick G. Kouklis

1.	Call to Order			The regular meeting convened at 6:30 p.m.

- Election of Officers		Chairperson – John Patterson, Vice Chairperson– Andrea Dewar,

Secretary – Nick G. Kouklis

Two Year Term – Margie Aguirre, Andrea Dewar, Julie Shaw, and Dana Tjaarda

One Year Term – Isabelle Echeverria, John Patterson, and Tom Shrader

* By Lots

3.	Hearing of Staff and/or Citizens	None

- Discussion or Action Items

  - Reports

(1)	Review Citizens’ Oversight Committee By-Laws.  Mr. Kouklis reviewed the By-Laws 			with the committee members.  One change was made to the By-Laws 6.1.  The annual 			organizational meeting is to be held in November.

(2)	Year to Date Financial Report.  Mr. Kouklis presented a Financial Spreadsheet that highlighted all expenditures of bond money to date.  He also discussed the recent approval by the State Allocation Board of the district’s Emergency Repair Program (ERP) application, which contains $488,000 of repair work at Lakeside School.

(3)	Completed Facility Projects to Date.  Mr. Kouklis discussed projects completed to date, namely the painting project at Lakeside School, the replacement of deteriorated beam at Lakeside School, and design fees associated with future projects.

(4)	Future Facility Projects.  Mr. Kouklis discussed the following projects that are currently being designed and/or planned for future construction.

Swimming Pool

Parking Lot at Suburu School

Slurry the Athletic Courts at both sites

Technology at both sites

Window replacement at Lakeside School *

Electrical work at Lakeside School

Repair plumbing in Lakeside cafeteria kitchen

Roofing at Lakeside *

* Also a part of ERP application

(5)	Discussion and Approval of Next Citizens’ Oversight Committee Meeting Date.  Meeting dates will be the third Tuesday in November and the third Tuesday in February Moved by Chairperson John Patterson, seconded by Vice-Chairperson Andrea Dewar.  Adopted 7-0.

5.	Committee Reports and/or Inquires		None

6.	Adjournment 	The meeting was adjourned at 7:55 p.m.